Study Plan Repository (SPR)
Outsourced Development Requirements

ICT302 – PT03 | Development Handover Specification

Purpose: This document defines the minimum scope, business rules, system functions, data requirements, technical expectations, deliverables, testing, and handover requirements for an external developer working on the SPR prototype.

# 1. Project Overview

The Study Plan Repository (SPR) is intended to help an Academic Chair create, revise, validate, store, and retrieve student study plans. The current problem is that study plans may need to be redesigned when students fail required units, withdraw, become ill, take a break, or otherwise change their study sequence. The system should make this process faster and more structured while checking relevant unit offerings and prerequisites.

# 2. Primary Users and Workflow

| Actor | Responsibility |
| --- | --- |
| Academic Chair | Create/revise a study plan, check validity, recommend it to the student, and approve/finalise the plan. |
| Student | Review and agree to the recommended study plan. |
| System | Store plans, present student/unit data, validate prerequisites and offerings, and support later retrieval/amendment. |

Expected workflow:

Academic Chair selects a student.

System shows the student's current, completed, and attempted units.

Academic Chair creates or amends the study plan.

System validates proposed units against prerequisite and offering rules.

Academic Chair recommends the plan.

Student reviews and agrees to the plan.

Academic Chair approves/finalises it.

System stores the plan so it can be retrieved and amended later.

# 3. Functional Requirements

| ID | Requirement | Specification | Priority |
| --- | --- | --- | --- |
| FR-01 | Student Search / Selection | The system shall allow the Academic Chair to search for and select a student. | Must |
| FR-02 | Student Academic History | The system shall display the student's completed, currently enrolled, and attempted/unsuccessful units. | Must |
| FR-03 | Create Study Plan | The system shall allow the Academic Chair to create a new study plan for the selected student. | Must |
| FR-04 | Amend Study Plan | The system shall allow the Academic Chair to amend an existing stored study plan. | Must |
| FR-05 | Teaching Period Structure | The system shall support both semester and trimester study-plan layouts. | Must |
| FR-06 | Start Period / Year Layout | The study-plan layout shall support Year 1, Year 2, Year 3 style planning and map these to the student's actual start period/year. | Must |
| FR-07 | Unit Offering Validation | The system shall check whether a proposed unit is offered in the selected teaching period and location before it is treated as valid. | Must |
| FR-08 | Prerequisite Validation | The system shall check whether the student has satisfied the prerequisite requirements for a proposed unit. | Must |
| FR-09 | Validation Warning | The system shall clearly warn the Academic Chair when a proposed unit has an offering or prerequisite issue. | Must |
| FR-10 | Available Unit List | The system shall provide a list of available units for the selected teaching period/location. | Must |
| FR-11 | Plan Builder | The system shall provide a palette-style or equivalent interface where units can be placed or moved between teaching periods. | Must |
| FR-12 | Recommend Plan | The Academic Chair shall be able to mark a draft study plan as recommended for student review. | Must |
| FR-13 | Student Agreement | The system shall support recording that the student has reviewed and agreed to the recommended plan. | Must |
| FR-14 | Final Approval | The Academic Chair shall be able to approve/finalise an agreed study plan. | Must |
| FR-15 | Store Study Plan | The system shall store the study plan and its key metadata in the database. | Must |
| FR-16 | Retrieve Study Plan | The system shall allow previously stored plans to be retrieved by authorised users. | Must |
| FR-17 | Plan Amendment History | The system should retain prior plan versions or amendment history so previous plans are not lost when a plan is changed. | Should / confirm |
| FR-18 | Location-aware Offerings | The system shall support differences in unit offerings by location. | Must |
| FR-19 | Year / Handbook Version | The data model shall be capable of associating offerings/rules with an applicable year/version if required. | Should / confirm |

# 4. Business Rules

| Rule ID | Rule |
| --- | --- |
| BR-01 | A unit should not be treated as valid in a period if it is not offered for that period/location. |
| BR-02 | A prerequisite-dependent unit should not be treated as valid unless the required prerequisite conditions are satisfied. |
| BR-03 | Completed means the student has passed the unit. |
| BR-04 | Currently enrolled means the student is currently taking the unit. |
| BR-05 | Attempted means the student has tried the unit but was unsuccessful. |
| BR-06 | A failed required/prerequisite unit may require the study plan to be recalculated/reworked. |
| BR-07 | The system must allow study-plan amendment due to changed student circumstances. |
| BR-08 | The Academic Chair recommends the plan first; the student agrees to it; the Academic Chair then approves/finalises it. |
| BR-09 | Study plans must be stored so they can be retrieved and changed later. |
| BR-10 | Semester and trimester structures must both be supported; the interface must not be hard-coded to only one structure. |

# 5. Data Model / Minimum Entities

| Entity | Minimum purpose |
| --- | --- |
| Student | Student identifier, name, course, study status, location, commencement details. |
| Course | Course identifier, course name, course version if applicable. |
| Unit | Unit code, title, credits/points if required. |
| UnitOffering | Unit, year/version, teaching period, location, delivery/availability details. |
| Prerequisite | Unit and its prerequisite unit/rule relationship. |
| StudentUnitHistory | Student, unit, status (completed/current/attempted), result/pass status if supplied. |
| StudyPlan | Plan identifier, student, status, created/recommended/agreed/approved dates, created by. |
| StudyPlanUnit | Study plan, unit, year level, teaching period, sequence/order. |
| StudyPlanVersion | Version/amendment identifier, plan reference, version number, timestamp, amendment reason. Recommended if version history is implemented. |
| TeachingPeriod | Semester/trimester code, sequence, year, dates if available. |
| Location | Campus/offshore location used to filter unit availability. |

# 6. UI / Screen Requirements

| Screen | Required content / behaviour |
| --- | --- |
| 1. Student Search | Search/select student; display course and key study details. |
| 2. Student Academic History | Show completed, current and attempted units clearly. |
| 3. Study Plan Builder | Palette/column layout by teaching period; place/move units; show available-unit list. |
| 4. Validation Panel | Show prerequisite and offering warnings with clear reason. |
| 5. Study Plan Review | Show complete proposed plan before recommendation. |
| 6. Student Agreement | Record agreement status/date. |
| 7. Academic Chair Approval | Final approval/finalisation action. |
| 8. Stored Plans / History | Retrieve existing plans and open them for review/amendment. |

# 8. Data Dependencies and Handling

The final unit-offering dataset and prerequisite dataset are pending from the client. The developer must therefore design the database and import mechanism so these rules are data-driven rather than hard-coded.

Do not hard-code individual unit codes, prerequisites, teaching periods, or locations into application logic unless they are configurable seed/sample data.

Provide a documented import method for unit offerings and prerequisites (CSV/XLSX import or database seed/import script).

Use clearly labelled sample/demo data until official client data is supplied.

Make it easy to replace sample data with the official dataset later.

# 9. Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Usability | Academic Chair should be able to understand the study-plan builder without technical knowledge. |
| NFR-02 | Responsiveness | Core pages should work on typical laptop/desktop resolutions; tablet compatibility is desirable. |
| NFR-03 | Performance | Normal page loads and plan interactions should feel responsive with prototype-scale data. |
| NFR-04 | Data Integrity | Study plan, unit, prerequisite, and offering relationships must be enforced consistently. |
| NFR-05 | Maintainability | Code must be structured, commented where needed, and accompanied by a README. |
| NFR-06 | Security | No secrets in the repository; validate server-side inputs; apply sensible access control once roles/authentication are confirmed. |
| NFR-07 | Auditability | Important plan status changes should store who/when where practical. |
| NFR-08 | Error Handling | User-facing errors must be meaningful rather than raw system exceptions. |
| NFR-09 | Portability | PT03 must be able to run the project without access to the developer's personal accounts. |

# 10. Authentication / Access Control

Authentication details were not fully confirmed in the first client meeting. The developer should keep authentication modular. For the prototype, a simple role-based login or mock role switch may be used only if PT03 approves it. Do not build

# 12. Required Deliverables from the Developer

| ID | Deliverable | Acceptance expectation |
| --- | --- | --- |
| D-01 | Complete source code | Full frontend/backend code with no missing private modules. |
| D-02 | Database schema | SQL migrations/schema plus seed/sample data. |
| D-03 | README | How to install, configure, run, test and deploy. |
| D-04 | Environment template | .env.example with variable names only; no secrets. |
| D-05 | Architecture notes | Short explanation of stack, components, database and important design decisions. |
| D-06 | ERD | Updated ERD matching the implemented database. |
| D-07 | Test evidence | Test cases/results for core requirements. |
| D-08 | Deployment guide | Steps to deploy the app using accounts controlled by PT03. |
| D-09 | User guide | Basic instructions for Academic Chair/student workflow. |
| D-10 | Handover session | Walk-through of codebase, database, deployment, and known limitations. |

# 13. Acceptance Tests

| Test ID | Acceptance test |
| --- | --- |
| AT-01 | Create a study plan for a selected student and save it successfully. |
| AT-02 | Open a stored plan and amend at least one teaching period. |
| AT-03 | Attempt to place a unit in a period/location where it is not offered; system gives a warning. |
| AT-04 | Attempt to place a unit when prerequisite requirements are not met; system gives a warning. |
| AT-05 | Display completed, current, and attempted unit statuses correctly. |
| AT-06 | Create a semester-format plan and a trimester-format plan. |
| AT-07 | Recommend a plan, record student agreement, and then approve/finalise it. |
| AT-08 | Retrieve an approved/stored plan later. |
| AT-09 | Replace sample offering/prerequisite data through the documented import/seed process without changing application code. |
| AT-10 | PT03 can clone the repository and run the project from the README without the developer's personal credentials. |

# 14. Development Milestones

| Milestone | Expected outcome |
| --- | --- |
| M1 – Technical Setup | Repository, project skeleton, database schema, sample data, local run instructions. |
| M2 – Core Read Views | Student selection, student history, unit/offering data screens. |
| M3 – Study Plan Builder | Create/amend plan, semester/trimester layout, move/place units. |
| M4 – Validation Engine | Offering and prerequisite checks with user-facing warnings. |
| M5 – Workflow & Storage | Recommend, student agreement, approval, store/retrieve/amend. |
| M6 – Testing & Handover | Bug fixes, acceptance tests, documentation, deployment, handover. |

# 15. Ownership and Working Rules

The GitHub repository, database project, hosting project, and deployment credentials must be owned/controlled by PT03 rather than the external developer.

Developer should commit regularly with meaningful commit messages.

Major technical changes or scope additions require PT03 approval before implementation.

No paid third-party service should be introduced without PT03 approval.

All third-party packages/libraries must be identified in the README.

Any known bugs, incomplete features, or technical debt must be declared at handover.

The group must receive all source code and configuration needed to continue development independently.

# 16. Items Still Pending Client Confirmation

| Item | Status |
| --- | --- |
| Official all-units / offering dataset | Pending from Peter. |
| Official prerequisite data/list | Pending from Peter. |
| Exact handling of historical Handbook/year versions | Needs confirmation/validation. |
| Final authentication/identity approach | Not yet confirmed. |
| Final production hosting environment | Not yet confirmed. |
| Whether explicit study-plan version history is required | Recommended, but should be validated. |

# 17. Definition of Done

The outsourced work is considered complete only when the agreed MVP requirements are implemented, the acceptance tests pass, the full source code and database schema are in PT03-controlled repositories/accounts, the project can be run and deployed by PT03 without the developer's personal credentials, and the developer has supplied the required documentation and handover.

# 18. Approval / Change Log

| Version | Date | Change | Approved by |
| --- | --- | --- | --- |
| v0.1 | 9 Sep 2026 | Initial outsourced development requirements based on PT03's first client meeting. | PT03 – pending internal approval |